DATASTRUMA LLC

AI Evaluation Delivery & QA Playbook

Internal operating standard — v1.0

# 1. Intake & scoping

Define task objective and prohibited uses

Confirm sample size, turnaround, data classification, and access method

Agree rubric, acceptance threshold, escalation path, and deliverable format

# 2. Evaluator qualification

Select evaluators by domain/language fit

Run qualification test and project calibration

Do not release production tasks until threshold is met

# 3. Calibration

Review gold examples and edge cases

Run a small calibration batch

Resolve rubric ambiguity before production

# 4. Production

Use unique task IDs and versioned instructions

Capture evaluator decision, rationale, confidence, and escalation flag

Prevent unauthorized copying or tool use

# 5. Reviewer QA

Review 100% for a pilot unless otherwise agreed

For scaled work, use risk-based sampling plus targeted review

Track defects by type and evaluator

Rework failed items before delivery

# 6. Metrics

Client acceptance rate

Internal first-pass QA rate

Reviewer/evaluator agreement

Defect rate by category

Rework rate

Turnaround time

Escalation rate

# 7. Delivery

Freeze final dataset version

Provide QA summary and known limitations

Report disagreements and edge cases

Document recommendation for next calibration or scale phase